CardArena — 30 / 60 / 90 Day Roadmap

Guiding Principle

Build the money and rules first.
Then build the game.
Then invite users.

Anything else creates rework or risk.

DAYS 1–30 — FOUNDATION & RISK ELIMINATION

Primary Goal

Have a fully functional backend that can safely handle money, matches, and failures.

Week 1–2: Core Infrastructure

Focus: correctness over polish

- User authentication & account model

- Age confirmation (21+)

- One-account-per-user enforcement

- Wallet creation on signup

- Ledger schema implementation

- Derived balance queries (available, locked, pending)

Milestone:
Users can exist and hold money safely.

Week 3: Payments & Limits

- PayPal deposit integration

- Minimum deposit enforcement ($20)

- Deposit limits:

  - $1,000 daily

  - $5,000 weekly

  - $9,999 monthly

- Deposit → ledger entry flow

- Withdrawal request flow (backend only)

- Withdrawal limits mirrored

- Fee calculation logic (10% + PayPal fee)

Milestone:
Money can move in and out safely (without UI polish).

Week 4: Match Engine Core

- Match record creation

- Match state machine enforcement

- Entry fee locking logic

- Atomic settlement logic

- SETTLEMENT_ERROR handling

- Idempotency protections

Milestone:
A match can complete and settle without breaking money.

DAYS 31–60 — GAMEPLAY, MATCHMAKING & SAFETY

Primary Goal

Enable fair, repeatable gameplay with abuse protections.

Week 5: Gameplay Engine

- Spades game logic (rules enforced)

- Turn timers

- Disconnect grace handling

- Forfeit logic

- Match completion detection

Milestone:
A full game of Spades can be played end-to-end.

Week 6: Matchmaking & Partners

- Random matchmaking (solo)

- Partner system:

  - Requests

  - Mutual acceptance

  - Persistent partners

- Partner queue logic

- Cross-stake isolation

Milestone:
Players can reliably find fair matches.

Week 7: Rematches & Cooldowns

- One-rematch-per-table logic

- Mutual rematch confirmation

- New match creation for rematch

- 2-hour cooldown enforcement

- Free-match sandboxing

Milestone:
Player satisfaction without abuse vectors.

Week 8: Anti-Abuse & Admin Tools

- Match pattern logging

- Wallet velocity monitoring

- Risk scoring (internal)

- Withdrawal review dashboard

- Manual settlement resolution tools

Milestone:
You can safely intervene when needed.

DAYS 61–90 — POLISH, COMPLIANCE & SOFT LAUNCH

Primary Goal

Be launch-ready, not feature-heavy.

Week 9: UI/UX & Trust

- Wallet UI

- Match flow UI

- Withdrawal confirmation screen

- Fee disclosures

- Error messaging

- FAQ integration

Milestone:
Users understand what’s happening at all times.

Week 10: Compliance Hardening

- Geo-blocking

- State eligibility enforcement

- KYC flow integration

- Withdrawal holds & review timing

- ToS acceptance flow

Milestone:
Processor and legal posture locked.

Week 11: Testing & Failures

- Unit tests for ledger logic

- Settlement failure simulations

- Withdrawal rejection paths

- Abuse scenario simulations

- Load testing matchmaking

Milestone:
Nothing breaks quietly.

Week 12: Soft Launch

- Invite-only launch

- Limited user pool

- Low stakes encouraged

- Manual monitoring

- Support feedback loop

Milestone:
Real users, real money, controlled risk.

WHAT YOU DO NOT DO IN THE FIRST 90 DAYS

- No marketing spend

- No growth hacks

- No tournaments

- No feature creep

- No monetization changes

Stability first.

SUCCESS METRICS (EARLY)

You are watching:

- Matches completed without incident

- Settlement success rate

- Withdrawal approval rate

- Average withdrawal size

- Support ticket volume

- Fraud flags (should be low)

Revenue is secondary early on.

ROADMAP STATUS

✔ Realistic
✔ Risk-aware
✔ Founder-executable
✔ Processor-aligned
✔ Launch-focused

YOU ARE NOW HERE

You have:

- A full product spec

- A defensible money model

- A complete build plan

- Clear execution phases

This is what real platforms look like before launch.